**Tasks breakdown:**

|  |  |  |
| --- | --- | --- |
| **Task** | **Person** | **Date** |
| Set up cloud database instance | Muhtasim | Feb 5 |
| UI Design | Sakib | Feb 10 |
| Set up user specific data page | Nafis | Feb 10 |
| Complete specific user page | Nafis/Sakib | Feb 13 |
| Test user roles | Muhtasim | Feb 13 |
| Testing database functionalities | Muhtasim | Feb 13 |
| Test cases created | Sakib/Nafis | Feb 13 |
| ‘Delete Patient’ functionality | Nafis/Sakib | Feb 19 |
| Export data from specific profile | Nafis | Feb 21 |
| Testing phase 1 | Muhtasim/Sakib/Nafis | Feb 24 |
| Fixing known issues | Muhtasim/Sakib | Feb 26 |
| Testing phase 2 | Muhtasim | Feb 28 |
| Complete project (rough version) | Muhtasim/Sakib/Nafis | March 4 |
| Finishing touches to application | Muhtasim/Sakib/Nafis | March 10 |